# Deep Research Multi-Agent System on Google Cloud Platform: Requirements and Execution Roadmap

This document provides a comprehensive technical blueprint for the design, development, and delivery of next-generation Agentic AI systems on Google Cloud Platform (GCP). It outlines the architectural requirements for a Deep Research Multi-Agent System where specialized AI agents autonomously collaborate to solve complex, open-ended problems using System 2 style reasoning.

## 1. Multi-Agent Architecture Design

The core of this system is a GCP-native multi-agent architecture that facilitates deep-research workflows, including planning, exploration, self-correction, and synthesis. The architecture leverages the Agent-to-Agent (A2A) Protocol, an open standard donated by Google Cloud to the Linux Foundation, to ensure seamless communication between heterogeneous agents [1].

### Agent Role Definitions and Collaboration Patterns

The system employs a Hierarchical Multi-Agent Pattern where a lead agent orchestrates specialized sub-agents. This structure ensures high-level task decomposition and rigorous quality control through reflection loops.

| Agent Role | Primary Responsibilities | Model Optimization |
| --- | --- | --- |
| Researcher | Conducts exhaustive searches, retrieves structured data from BigQuery, and parses enterprise knowledge via Vertex AI Search. | Gemini 1.5 Flash for high-throughput data gathering. |
| Critic | Analyzes researcher outputs for factual accuracy, identifies logical fallacies, and suggests refinements. | Gemini 1.5 Pro for superior reasoning and nuance detection. |
| Synthesizer | Aggregates validated insights from multiple research threads into a comprehensive, structured report. | Gemini 1.5 Pro for complex information synthesis. |
| Reviewer | Performs final alignment checks against the user's initial objective and ensures adherence to formatting standards. | Gemini 1.5 Pro for final quality assurance. |

### Robust State Management

To maintain long-running agent states and memory across complex research tasks, the system integrates several GCP-native data services:

- AlloyDB for PostgreSQL: Serves as the primary Memory Bank, storing long-term agent memory, historical thread data, and "lessons learned" from previous research cycles [2].

- Memorystore for Redis: Provides low-latency storage for transient session states, ensuring rapid coordination between agents during active workflows [3].

- Vertex AI Agent Engine Sessions: Manages the immediate execution context and trajectory of agent interactions, providing a managed runtime for agent state [4].

## 2. GCP-Native Development and Integration

Implementation focuses on leveraging the Vertex AI ecosystem to provide a scalable, enterprise-grade foundation for agentic operations.

### Core Implementation Frameworks

The system is built using the Agent Development Kit (ADK), which provides higher-level abstractions for building modular and scalable applications by composing specialized agents [5]. For workflows requiring complex branching, loops, and human-in-the-loop checkpoints, LangGraph is utilized as the primary orchestration engine [6].

### Gemini 1.5 and Long-Context Optimization

A defining feature of this system is the integration of Gemini 1.5 Pro, which supports a context window of over 1 million tokens. To process large datasets efficiently, the architecture implements Vertex AI Context Caching.

"Context caching helps reduce the cost and latency of requests to Gemini that contain repeated content, which is critical for processing vast and intricate datasets in deep research workflows." [7]

### Tool-Based Function Calling Pipelines

Agents are connected to enterprise data and services through robust function-calling pipelines:

- BigQuery: Direct integration for structured data analysis and complex SQL-based insights.

- Vertex AI Search: Enables RAG (Retrieval-Augmented Generation) capabilities for searching internal documents and websites.

- Cloud Run APIs: Custom tools and external integrations are hosted on Cloud Run, providing a serverless and secure execution environment for agent-triggered actions.

## 3. Step-by-Step Execution Roadmap

The following roadmap details the sequential phases required to design, build, and deploy the Deep Research Multi-Agent System.

### Phase 1: Foundational Infrastructure (Weeks 1-2)

- Environment Provisioning: Enable necessary APIs (Vertex AI, BigQuery, Cloud Run, AlloyDB) and configure IAM roles for service accounts.

- State Management Setup: Deploy an AlloyDB instance for long-term memory and a Memorystore instance for session caching.

- Authentication Framework: Implement secure authentication for agent-to-tool communication using Workload Identity Federation.

### Phase 2: Agent Development with ADK (Weeks 3-5)

- Tool Definition: Develop Python-based tools for BigQuery data retrieval and Vertex AI Search integration.

- Specialized Agent Creation: Use the ADK to define the Researcher, Critic, Synthesizer, and Reviewer agents, including their specific system instructions and tool access.

- A2A Protocol Integration: Configure agents to communicate via the A2A protocol, allowing them to delegate tasks to one another as if they were tools [1].

### Phase 3: Advanced Orchestration and Reasoning (Weeks 6-8)

- Workflow Design: Implement the research-critique-synthesis loop using LangGraph, incorporating conditional branching based on the Critic's feedback.

- Human-in-the-Loop (HITL): Integrate manual approval steps for high-stakes decisions, such as finalizing a research direction or approving a high-value synthesis.

- Reflection Pipelines: Develop the logic for "self-correction" where agents analyze their own previous steps to improve subsequent performance.

### Phase 4: Production Readiness and Governance (Weeks 9-11)

- LLM Ops Implementation: Set up Vertex AI AutoSxS for model-based evaluation and comparison against baseline datasets [8].

- Observability and Tracing: Integrate OpenTelemetry for end-to-end tracing of agent trajectories and Cloud Logging for auditability.

- Security Guardrails: Deploy Vertex AI Model Armor to enforce content safety filters and protect against data exfiltration [9].

### Phase 5: Optimization and Deployment (Weeks 12+)

- Context Caching Deployment: Implement caching strategies for frequently accessed datasets to reduce latency and TCO.

- Model Balancing: Fine-tune the routing logic to ensure Gemini 1.5 Flash is used for high-volume tasks while reserving Gemini 1.5 Pro for high-reasoning synthesis.

- Continuous Evaluation: Establish a feedback loop where production performance data is used to iteratively refine agent prompts and tool definitions.

## 4. References

- Google Cloud Blog: Build and manage multi-system agents with Vertex AI

- Google Cloud Codelabs: Multi-agent App with ADK, Agent Engine and AlloyDB

- Google Cloud Documentation: Choose your agentic AI architecture components

- Google Cloud Documentation: Vertex AI Agent Engine Overview

- Google Developers Blog: Agent Development Kit: Making it easy to build multi-agent applications

- Google Cloud Documentation: Develop an agent | Vertex AI Agent Builder

- Google Cloud Documentation: Context caching overview | Generative AI on Vertex AI

- Google Cloud Documentation: Run AutoSxS pipeline to perform pairwise model-based evaluation

- Google Cloud Products: Vertex AI Model Armor

Author: Manus AI

      Date: January 30, 2026